# Change request

| Project |  |
| --- | --- |
| Change request no. | e.g. CR-007 |
| Raised by |  |
| Date raised |  |
| Priority | Urgent, normal or low |
| Assessed by | Usually the project manager |

## 1. What is being asked for

In plain words: what should be added, removed or done differently. Describe the need, not only the solution, and attach any drawings, quotes or emails.

## 2. Why

☐  Request from a customer or user

☐  Problem found in the current plan

☐  Supplier change or price change

☐  New rule, policy or standard

☐  A chance to save time or money

☐  Other (explain below)

What happens if the change isn't made?

## 3. Impact

| Area | Impact (none, minor or major) | Details |
| --- | --- | --- |
| Scope |  | What is added or removed |
| Time |  | Working days gained or lost; milestones affected |
| Cost |  | Extra cost or saving, and which budget pays |
| Quality |  |  |
| Risk |  | New risks, or risks reduced |
| People and suppliers |  | Who has to do more, or something different |
| Other projects or teams |  |  |

## 4. Options

| Option | Cost | Effect on dates | For and against |
| --- | --- | --- | --- |
| A. Make the change as asked |  |  |  |
| B. Make a smaller version |  |  |  |
| C. Do it later, in another phase |  |  |  |
| D. Don't make the change |  |  |  |

| Recommended option |  |
| --- | --- |
| Reason |  |

## 5. Decision

☐  Approved

☐  Approved with conditions (below)

☐  Deferred until (date)

☐  Rejected (reason below)

| Decided by | Someone with authority for this much time and money |
| --- | --- |
| Date |  |
| Conditions or reason |  |

## 6. Signatures

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Requester |  |  |  |
| Project manager |  |  |  |
| Sponsor or change board |  |  |  |

## 7. Once approved

☐  Project plan, budget and Gantt chart updated

☐  New risks added to the RAID log

☐  Team, requester and anyone affected told

☐  Change log updated with the decision